VAFusion Final Demonstration
Arjun Comar
Mary Roth

---
Since the last:
- Goals:
  - Re-work:
    - Staff View
    - Piano
  - Create:
    - Character Recognition Component

---
Staff View
- The old one looked terrible
  - Didn't resemble a piece of sheet music
  - Difficult to read
  - The output held no meaning

---
Piano
- Poor design, poor implementation
  - Original piano was hacked together
  - Attempt to understand scope and breadth of project
  - Difficult to add multitouch

---
Our Solution
- Break up a “Staff View” into its components
  - Staves, Notes, etc.
- Create our own structures to hold information that our inputs collect
  - Score, Measure, etc.
- Display that collection in a meaningful way, resembling sheet music

---
Our Result:

---
Features
- Staff that supports playback
  - Includes accidentals, ties, sane measures
  - Implementation supports multiple parts and multitouch
- Piano
  - Correct pitches!
  - No stuck keys / notes!
  - Instruments
  - Implementation support for multitouch

---
Issues
- Multitouch
  - PyMT
    - Python + Java versus Us
  - MT4j
    - Input driver from scratch
- Character Recognition
  - Trained the network
  - Trained it again
  - And again... but it never took.

---
Multitouch
- Almost functional driver for MT4j + Linux
  - Currently only supports the Cando Panel
    - Easy to add support for others
  - Needs more work, but upstream commit coming

---
Multitouch Issues
- Driver is almost functional
  - But no time to add gestures / event system
  - Used swing event system for input
    - Threading problems ensued

---
Character Recognition
- Neural Net came together quickly and easily
  - Noticed a default architecture in Neuroph library
    - Assumed it would work
    - It doesn't.
  - Assumptions are bad
    - Trained network again and again
    - Used time to implement other features

---
On the bright side
- Character recognition: ready in ~1 week
  - Network architecture rewrite: 2-3 days
  - Retrain: 4-5 days
- Memory usage is tenable
  - ~300mb
  - Netbooks have 1gb (256mb real)

---
Bright side 2
- Project being cleaned up for upstream commits
  - Staff viewer → JMusic
  - Linux Multitouch driver → MT4j

---
Other issues
- Team:
  - Juggling work/school/project
    - Mary's Co-op
    - Rose classes
    - Exhaustion set in
  - Real world issues
    - Illness – 9th week

---
Demo!